## Slide 1
RISC V implementation
RISC V Core Design and development
Shuvadeep Kumar (Ex Samsung ,Intel , Cypress Semiconductor ,IISC bangalore )

## Slide 2
Table of Contents
Goals
Plan
Design Status
Issues
Questions :

## Slide 3
Goals
RiscV ISA core development
5 stage in order pipeline development
Emulate the design in FPGA board
Tape Out the design using Efabless Platform
Apply the Core in making a simple Embedded Systems

## Slide 4
Development Plan
ML1 (Milestone1) : (20th september)
Desgn the basic RVI32 instruction set based Uarch
Implement the Uarch in HDL and verify it
Emulate the design on FPGA
Keep the design ready for tape out before Nov 11th
Parallelly extend the design to suppot a simple linux
Extend the design to simple OOO architecure and demonstrate performance
ML2 :( 10th November)
ML2 :( 10th November)
ML3 :( 31st December)

## Slide 5
Design Status
ML1 Status : (24th July to Sept 6)
Designed and coded the basic 5 stage pipline with bandwidth of 1 instruction
Support of ADD , Logic ,branch instructions till date
Verified the design using simple testcases
Developed basic test infrastructure
TO DO :
Implement rest of the instruction set with basic verification
Develop a automated regression suite
Prepare to implement the design for emulation
Prepare for backend using openlane

## Slide 6
ISSUES
Open source tools are often not reliable
Icarus verilog cannot simulate design of such a complexity
Switched to vivado
Need to try verilator as well

## Slide 7
Questions